## Slide 1
Sky Cookie Remediation
5-Day Knowledge Transfer Plan
Consent management, vendor investigation, and ObservePoint audit validation
Planned onboarding curriculum
Notes: Purpose: onboard a new team member through five working days. Use this deck to explain planned knowledge transfer, demonstrate routine work, and check learning. The trainer will use an approved training environment and a generic or sanitized example. Confirm the actual website scope, approved consent expectations, access, owners, and project templates during Day 1.

## Slide 2
Knowledge Transfer
KT objectives and completion expectations
Sky Cookie Remediation
02
Knowledge to transfer
Project scope and consent expectations
Vendor implementation and browser evidence
ObservePoint configuration and rule logic
Issue documentation and remediation retesting
Ability to demonstrate by Day 5
Investigate one routine vendor
Configure and validate a training audit
Explain presence and absence results
Maintain records and escalate uncertainties
Delivery approach
Explanation, trainer demonstration, guided practice, and reverse KT within five working days.
Notes: Explain that attendance and independent ability are different. Daily learning checks collect evidence of understanding. The Day 5 exercise is a routine task with defined scope and expected behaviour. The trainer records any follow-up support in the workbook. Expectations follow the project-approved consent mapping and technical scope.

## Slide 3
Knowledge Transfer
Five working days of planned knowledge transfer
Sky Cookie Remediation
03
Day | Training focus | Learner output
Day 1 | Project & Consent Management | Explain scope, consent states, and ownership using a completed consent-scenario matrix.
Day 2 | Vendor & Cookie Analysis | Produce a vendor implementation record with a documented-versus-observed storage comparison.
Day 3 | ObservePoint Configuration | Explain the audit configuration and demonstrate rule evaluation on a valid pilot run.
Day 4 | Audit Validation & Reporting | Prepare an issue record and status summary that link expected behaviour, evidence, owner, and retest steps.
Day 5 | Practical KT & Handover | Demonstrate routine investigation and audit validation, explain limitations, and identify when to escalate.
Learning point
The Excel schedule holds editable dates, trainer details, duration, status, and remarks.
Notes: The plan contains exactly five training days. Suggested delivery time is four hours per day, excluding breaks. Assign working dates that match the team calendar. Use the detailed topic checklist to track coverage. Completion remains a trainer-reviewed decision.

## Slide 4
Day 1 / Project & Consent Management
Project overview and remediation objectives
Sky Cookie Remediation
04
Project objectives to understand
Align tracking with approved consent expectations
Document vendor purpose and browser storage
Identify reproducible implementation discrepancies
Support corrections through repeat validation
Scope to confirm in the walkthrough
Approved websites, domains, and environments
Representative pages and user interactions
Consent scenarios and browser context
Coverage boundaries and escalation owners
Practical focus
The trainer explains the approved project scope and how routine validation supports remediation.
Notes: Use the actual approved scope during delivery. Explain the operational purpose of cookie remediation and audit validation at a general level. The new joiner learns how vendor investigation, consent expectations, audit evidence, issue reporting, and retesting fit together. Confirm scope exclusions and ownership. Avoid treating a test result as a final policy decision.

## Slide 5
Knowledge Transfer
Project scope and operational ownership
Sky Cookie Remediation
05
Area | Knowledge to transfer | Responsibility to confirm
Scope | Websites, domains, page types, environments, and exclusions | Project lead confirms the approved coverage.
Consent expectations | Category definitions and vendor/purpose permissions | CMP and privacy owners confirm policy expectations.
Routine validation | Vendor records, audit setup, evidence, and issue tracking | Analyst investigates, documents, and escalates.
Remediation and closure | Implementation change, repeat testing, and reporting | Technical owner fixes. Analyst validates. Lead accepts closure.
Learning point
KT establishes who owns each decision and where the new joiner should escalate.
Notes: This is an ownership model to confirm during the project walkthrough, not an assertion of the current organisation chart. Ask the learner to locate the approved scope, policy mapping, reporting template, issue workflow, and team contacts. The analyst supports a potential compliance assessment with technical evidence. The relevant policy owner decides interpretation.

## Slide 6
Day 1 / Project & Consent Management
Tracking technologies and cookie fundamentals
Sky Cookie Remediation
06
Concept | Explanation | Investigation question
Tracking technologies | Scripts, pixels, requests, and browser storage may support a service. | What purpose, data flow, and user action apply?
First-party context | A cookie relates to the site the user is visiting. | Which domain and path control its scope?
Third-party context | A cookie relates to another site in the browsing context. | Does the browser allow storage or transmission?
Cookie compliance | Compare purpose and activity against approved consent expectations. | What should run or write storage in this state?
Learning point
Cookie context alone does not establish purpose, ownership, or consent permission.
Notes: Demonstrate the difference between a script loading, a request firing, and a cookie being stored. Explain cookie Domain, Path, expiry, Secure, HttpOnly, and SameSite at a practical level. A vendor can use a first-party endpoint or cookie. Classification needs corroborating documentation and implementation context. Browser blocking can alter what is observed. Use the project mapping for permitted behaviour.
Trainer references (general technical guidance, accessed 9 October 2026):
https://developer.mozilla.org/en-US/docs/Web/HTTP/Guides/Cookies
https://developer.mozilla.org/en-US/docs/Web/Privacy/Guides/Third-party_cookies
https://developer.mozilla.org/en-US/docs/Web/HTTP/Reference/Headers/Set-Cookie

## Slide 7
Day 1 / Project & Consent Management
CMP choices and consent enforcement
Sky Cookie Remediation
07
User choice
01
Banner or preference centre records a choice.
CMP signal
02
Category and vendor permissions express the state.
Implementation control
03
Approved controls determine eligible vendor activity.
Browser validation
04
Requests and storage show what actually happened.
Practical focus
The learner maps a selected purpose and vendor to the approved expectation for each scenario.
Notes: Introduce CMP as Consent Management Platform. Example categories can include essential, analytics, functionality, and advertising. Actual category names and permissions depend on the approved configuration. Review vendor-level and purpose-level permissions where configured. Show the saved state and explain how an implementation receives it. A recorded choice needs a separate enforcement check. Do not assume a category switch automatically proves every vendor is gated.

## Slide 8
Day 1 / Project & Consent Management
Four consent scenarios and their test intent
Sky Cookie Remediation
08
Scenario | Session preparation | What to validate
Pre-consent | Fresh browser state before any banner decision | Activity before a choice against the approved default expectation
Accept All | Select Accept All and verify the saved state | Eligible vendor activity after the relevant page/event trigger
Reject All | Select Reject All and verify the saved state | Allowed essential behaviour and absence of disallowed activity
Essential-only | Select only the approved essential purposes | Essential behaviour and handling of disabled categories/vendors
Learning point
Reject All and essential-only can overlap. Their actual saved state and policy mapping determine the comparison.
Notes: Run each scenario from clean state for a like-for-like baseline. Capture the choice, active permissions, URL, environment, event, and observation time. Essential-only may need a preference-centre action rather than a separate button. Keep pre-consent distinct from explicit rejection. Confirm expectations before asserting a discrepancy.

## Slide 9
Day 1 / Project & Consent Management
Project workflow and day-to-day responsibilities
Sky Cookie Remediation
09
Investigate
01
Confirm vendor purpose, implementation, and storage.
Configure and audit
02
Translate approved expectations into scenarios and rules.
Analyse and report
03
Validate the run, collect evidence, and assign issues.
Retest and maintain
04
Repeat affected checks and update inventory/status.
Practical focus
The new joiner owns routine evidence and documentation, with defined technical and policy escalation.
Notes: Walk through the operational handoffs. Investigation produces a vendor record. Configuration produces reproducible audit settings and rule intent. Analysis separates valid results, gaps in evidence, and potential defects. The technical owner implements a correction. Validation repeats the original and relevant regression checks. Inventory and status reporting remain current. Confirm actual owners, systems, and reporting frequency with the project lead.

## Slide 10
Day 1 / Project & Consent Management
Day 1 practical session and learning check
Sky Cookie Remediation
10
Planned session | Minutes
Project and scope | 45
Tracking fundamentals | 60
CMP and consent scenarios | 60
Workflow walkthrough | 45
Recap and knowledge check | 30
Walkthrough and learner output
Walk through the approved scope and CMP. Compare all four consent scenarios and map the investigation-to-remediation workflow.
Learning check
Explain scope, consent states, and ownership using a completed consent-scenario matrix.
Expected outcome
Understand the project scope, consent-management framework, and key operational responsibilities.
Notes: Suggested allocation: four training hours on this working day. Adjust session durations within the five-day plan as needed.
Trainer demonstrates the approved scope and CMP. Learner explains the four consent states and creates a scenario matrix with expected behaviour. Ask who approves scope, who interprets consent expectations, who changes the implementation, and who validates remediation. Confirm access and unresolved questions before Day 2.

## Slide 11
Day 2 / Vendor & Cookie Analysis
Vendor identification, purpose, and classification
Sky Cookie Remediation
11
Investigation inputs
Observed endpoints and scripts
Official vendor documentation
Page feature and triggering event
Approved vendor inventory and consent mapping
Vendor record to prepare
Identity, service, purpose, and owner
Implementation route and evidence source
Cookie/storage names and attributes
Confirmed facts, inferences, and open questions
Practical focus
Corroborate a domain or script match before assigning vendor identity and purpose.
Notes: Teach a repeatable record structure. Start with the page and event, inspect the relevant request/script, then corroborate identity with official documentation or an approved implementation reference. Record attribution uncertainty. Generic hosting domains, shared endpoints, and embedded services can make a domain-only match ambiguous. Classification follows the approved purpose mapping.

## Slide 12
Day 2 / Vendor & Cookie Analysis
Vendor implementation methods
Sky Cookie Remediation
12
Method | How to investigate | Evidence boundary
Adobe Launch | Review the library, rule event, conditions, and actions where access permits. | Request initiators support attribution. Rule details need approved access.
Direct integration | Inspect page markup, application code references, and request initiators. | A script URL alone may not establish the full trigger.
Third-party script | Trace script loading and any downstream requests. | One loader can introduce multiple services.
Server-side implementation | Review documented architecture and authorised server evidence. | Browser traffic cannot prove downstream server processing.
Learning point
Record the method as confirmed, inferred, or unknown according to the evidence available.
Notes: Adobe Launch is now part of Adobe Experience Platform Tags. Rules describe events, conditions, and actions. Keep the user-facing term Adobe Launch for curriculum consistency. Show these concepts without asserting the project uses a particular rule or library. Server-side work requires an authorised implementation reference or relevant owner input. Mark the boundary if evidence is unavailable.
Trainer references (general technical guidance, accessed 9 October 2026):
https://experienceleague.adobe.com/en/docs/experience-platform/tags/ui/rules

## Slide 13
Day 2 / Vendor & Cookie Analysis
DevTools network investigation workflow
Sky Cookie Remediation
13
Prepare session
01
Record URL, state, browser, and test event.
Trigger and capture
02
Open Network before load. Keep the relevant traffic.
Inspect request
03
Review endpoint, initiator, payload, headers, and timing.
Corroborate vendor
04
Match script/endpoint evidence to documentation.
Practical focus
The learner traces one vendor request and explains why it belongs to that service.
Notes: Demonstrate opening Network before navigation, clearing the log, and repeating the exact event. Use Preserve Log where navigation requires it. Record whether cache or browser restrictions affect the test. Filter traffic by a known signature, then inspect the complete request and its initiator chain. Inspect response headers for storage activity. Mask identifiers and tokens in shared evidence. Requests do not necessarily imply cookie creation or successful server processing.
Trainer references (general technical guidance, accessed 9 October 2026):
https://developer.chrome.com/docs/devtools/network

## Slide 14
Day 2 / Vendor & Cookie Analysis
Cookies, Web Storage, and response headers
Sky Cookie Remediation
14
Evidence type | Practical meaning | Attributes to record
Cookies | May be sent on matching requests. HttpOnly limits JavaScript access. | Name, domain, path, expiry, Secure, HttpOnly, SameSite
localStorage | Origin-scoped key/value storage that can persist across browser sessions. | Key, origin, purpose, and write/change timing
sessionStorage | Origin- and tab-scoped storage for a page session. | Key, origin, tab/session context, and timing
Response headers | Set-Cookie shows a server instruction to set a cookie. | Header attributes and whether the browser stored it
Learning point
Inspect browser storage directly as well as network evidence. A Set-Cookie header alone does not prove storage.
Notes: Walk through the browser Application/Storage view. localStorage and sessionStorage are not cookie types. Compare snapshots before and after the same event. JavaScript inspection cannot read HttpOnly cookies. A cookie setter can be script code or a server response. Browser rules can reject a cookie. Capture metadata rather than sensitive values. Storage may persist from an earlier event, so fresh-session controls matter.
Trainer references (general technical guidance, accessed 9 October 2026):
https://developer.mozilla.org/en-US/docs/Web/HTTP/Reference/Headers/Set-Cookie
https://developer.mozilla.org/en-US/docs/Web/API/Window/localStorage
https://developer.mozilla.org/en-US/docs/Web/API/Window/sessionStorage

## Slide 15
Day 2 / Vendor & Cookie Analysis
Documented-versus-observed cookie comparison
Sky Cookie Remediation
15
Comparison area | Documented expectation | Browser observation to capture
Identity and purpose | Cookie/key pattern, vendor purpose, and documentation source | Actual name, storage type, endpoint association, and evidence
Scope and lifetime | Domain/path, origin, expiry or session behaviour | Actual scope and configured lifetime in the tested context
Security and access | Relevant Secure, HttpOnly, and SameSite attributes | Observed attributes and browser restrictions
Consent dependency | Approved state, trigger, and expected activity | New requests/writes per state, plus persisted storage
Learning point
Document discrepancies with test context and uncertainty. Ask the relevant owner to confirm unresolved differences.
Notes: Open official implementation guidance and cookie specifications, record access date or version, and compare like-for-like behaviour. Wildcard cookie names may include dynamic suffixes. A documented cookie can depend on an optional feature, browser context, integration version, or event. The absence of a documented cookie is a question to investigate. Record the observation window and the tested consent state.

## Slide 16
Day 2 / Vendor & Cookie Analysis
Day 2 practical session and learning check
Sky Cookie Remediation
16
Planned session | Minutes
Vendor purpose and classification | 45
Implementation and request inspection | 60
Documentation and storage comparison | 60
Consent comparison walkthrough | 45
Documentation review and recap | 30
Walkthrough and learner output
Investigate one approved training vendor in DevTools. Trace scripts and requests, compare documentation with storage, and record consent-dependent activity.
Learning check
Produce a vendor implementation record with a documented-versus-observed storage comparison.
Expected outcome
Understand how to investigate vendor implementations and document their associated tracking technologies.
Notes: Suggested allocation: four training hours on this working day. Adjust session durations within the five-day plan as needed.
Use one approved training vendor or a synthetic example. Learner completes identity/purpose, implementation method, script and endpoint evidence, storage comparison, and the consent matrix. Compare pre-consent, Accept All, Reject All, and essential-only using the same URL and event. Require the learner to explain persisted cookies separately from fresh writes, and to record visibility limits for server-side processing.

## Slide 17
Day 3 / ObservePoint Configuration
ObservePoint components and audit structure
Sky Cookie Remediation
17
Component | Training purpose | Record to maintain
Audit | Examine a defined page set under configured browser and action settings. | Scope, URL source, settings, consent scenario, and owner
Journey | Model an ordered interaction flow with step-level expectations. | Navigation/actions, triggers, and success checks
Tags and custom data | Identify supported technologies and collect approved additional data. | Detector intent, variables, and evidence source
Rules and results | Apply expected behaviour to eligible pages and interpret outcomes. | Rule scope, expected condition, run, and result
Learning point
Training uses an approved audit configuration and available account features.
Notes: Explain an Audit as a configured test of pages and a Journey as a sequence of interactions. Compare wide page coverage with a specific interaction path. The configuration label is test intent. The saved CMP state, action success, and observed data establish whether the scenario ran as intended. Confirm account access, permissions, and available options before the walkthrough.
Trainer references (general technical guidance, accessed 9 October 2026):
https://help.observepoint.com/en/articles/9099982-creating-audits

## Slide 18
Day 3 / ObservePoint Configuration
URL coverage and audit configuration
Sky Cookie Remediation
18
Define coverage
01
Approved URLs, templates, domains, and exclusions.
Set audit options
02
Page limit, browser context, location, and URL source.
Attach actions/rules
03
Scenario actions plus the matching rule set.
Pilot and manage
04
Check coverage. Name, version, and record changes.
Practical focus
The learner prepares a bounded URL list and explains the reason for each representative page.
Notes: Review the approved URL list and representative page types. Explain starting URLs versus a URL list and crawling scope. Set inclusion/exclusion patterns and page limits to keep the audit within scope. Record browser context and location where relevant to the CMP configuration. Use a small pilot before a broader training run. Review redirects, failed pages, and unscanned URLs. Maintain configuration naming by environment and scenario.
Trainer references (general technical guidance, accessed 9 October 2026):
https://help.observepoint.com/en/articles/9101166-audit-best-practices

## Slide 19
Day 3 / ObservePoint Configuration
Consent actions and journeys
Sky Cookie Remediation
19
Reset baseline
01
Prepare a clean session for the scenario.
Set consent state
02
Use supported CMP automation or explicit actions.
Verify action/state
03
Confirm the choice succeeded and persisted.
Exercise page/event
04
Run the journey or on-page action and capture activity.
Practical focus
Pre-consent stays before a choice. Accept All, Reject All, and essential-only require verified saved permissions.
Notes: Show the available CMP automation only if the configured CMP is supported. Otherwise demonstrate explicit Navigate/Click actions and the state verification. Pre-audit actions prepare initial session state. On-page actions interact with scanned pages. Journeys represent an ordered flow. Confirm scope and timing for each action. A scenario name or successful click alone does not establish effective consent enforcement.
Trainer references (general technical guidance, accessed 9 October 2026):
https://help.observepoint.com/en/articles/9101987-creating-journeys
https://help.observepoint.com/en/articles/9104202-automated-cmp-states

## Slide 20
Day 3 / ObservePoint Configuration
Native tags, custom tags, and vendor detection
Sky Cookie Remediation
20
Detection design
Review recognised native tags and their requests
Define a specific endpoint/script signature
Check one known match and one non-match
Document ambiguous or unsupported attribution
ObservePoint Custom Tag
Collect approved browser-readable diagnostic data
Run the snippet with a JavaScript Execute action
Review reported ObservePoint Data variables
Validate the collected variables with rules
Practical focus
A custom-tag diagnostic variable needs an explicit definition. Script presence alone does not prove a vendor fired.
Notes: Demonstrate recognized native tags first. For a vendor not clearly detected, design conditions from verified request/script evidence and review the supported account approach with the trainer. An OP Custom Tag is a virtual tag that reports defined browser data. It does not automatically make a broad domain match a reliable vendor identity. Show how a minimal read-only snippet emits a defined variable, then confirm that variable in page-level results. Keep collection limited to the required training diagnostics.
Trainer references (general technical guidance, accessed 9 October 2026):
https://help.observepoint.com/en/articles/9106318-observepoint-custom-tag
https://help.observepoint.com/en/articles/9112971-op-custom-tag-template

## Slide 21
Day 3 / ObservePoint Configuration
Validation rules and presence/absence checks
Sky Cookie Remediation
21
Rule element | Conceptual training example | Evaluation check
WHEN scope | Eligible page and verified scenario for the training vendor | Confirm the page enters the rule scope.
EXPECT presence | Vendor activity required after the defined eligible trigger | Missing target should fail the expectation.
EXPECT absence | Vendor activity disallowed in the defined scenario | Unexpected target should fail the expectation.
Outcome review | Pass, Fail, or Not Applied based on scope and expectation | Not Applied needs review and is not a successful check.
Learning point
Keep the target presence expectation in EXPECT. Gating WHEN on that target can hide missing activity.
Notes: Walk through Standards, Tag & Variable Rules, and Create Rule. Name the rule by vendor, scenario, and intent. Set the WHEN scope and EXPECT condition, save, then assign it to the training Audit or Journey. The examples are conceptual logic, not pasted syntax. Confirm the rule is actually evaluated with a valid scenario and controlled trigger. Test a matching and non-matching case. Where the interface offers additional conditional behaviour, explain the configured option explicitly.
Trainer references (general technical guidance, accessed 9 October 2026):
https://help.observepoint.com/en/articles/9090206-create-tag-variable-rules
https://help.observepoint.com/en/articles/9712719-how-to-create-a-rule

## Slide 22
Day 3 / ObservePoint Configuration
Audit scheduling, execution, and change control
Sky Cookie Remediation
22
Pilot first
01
Test a small URL set and verify actions/rules.
Run or schedule
02
Choose a run time and agreed repeat frequency.
Check execution
03
Review completion, coverage, actions, and timestamps.
Record and maintain
04
Save run ID and configuration. Review later changes.
Practical focus
The learner explains when a run should execute and how its results link to the configuration used.
Notes: Demonstrate the Schedule settings for initial time and frequency, or Run Now for a controlled training pilot. Confirm the displayed time zone, allowed page coverage, and available scan allowance with the trainer. Review run completion and action outcomes before analysing results. Record the configuration version, scenario, rule assignment, run identifier, and actual run time. Explain how to review schedules and pause or change a training configuration according to ownership.
Trainer references (general technical guidance, accessed 9 October 2026):
https://help.observepoint.com/en/articles/10030129-data-source-scheduling-and-calendaring

## Slide 23
Day 3 / ObservePoint Configuration
Day 3 practical session and learning check
Sky Cookie Remediation
23
Planned session | Minutes
ObservePoint structure and coverage | 45
Audit setup, consent actions, and journeys | 60
Detection, custom tags, and rules | 45
Scheduling and pilot execution | 60
Results review and recap | 30
Walkthrough and learner output
Configure a training audit with a URL list and consent actions. Review native detection, configure a custom tag, create presence/absence rules, and run a pilot.
Learning check
Explain the audit configuration and demonstrate rule evaluation on a valid pilot run.
Expected outcome
Understand how to configure ObservePoint audits, create vendor detection rules, and validate expected behaviour.
Notes: Suggested allocation: four training hours on this working day. Adjust session durations within the five-day plan as needed.
Trainer guides audit setup, native detection review, a minimal OP Custom Tag, rule creation, and assignment. Set a proposed training schedule and run a small pilot. Check run completion, URL coverage, action results, and rule application. Learner explains one presence and one absence outcome and records the audit/run identifiers. Confirm available scan allowance with the trainer before scaling a training run.

## Slide 24
Day 4 / Audit Validation & Reporting
Audit report review and result validity
Sky Cookie Remediation
24
Check the run
01
Run ID, time, completion status, and configuration.
Check coverage
02
Pages scanned, redirects, failures, and exclusions.
Check scenario
03
Consent actions, saved state, trigger, and timing.
Interpret results
04
Tags, cookies, diagnostic variables, and rule outcomes.
Practical focus
The learner separates a valid result from a failed test setup or an incomplete observation.
Notes: Review the run metadata and page-level reports. A completed run can still have failed actions or unexpected coverage. Compare the intended and actual scenario before interpreting a tag. Inspect action statuses and representative pages. Report gaps explicitly. Use the same run and configuration versions when comparing result records.
Trainer references (general technical guidance, accessed 9 October 2026):
https://help.observepoint.com/en/articles/11084217-pages-explore-segment-and-monitor

## Slide 25
Day 4 / Audit Validation & Reporting
Vendor firing issues and validation decisions
Sky Cookie Remediation
25
Expected behaviour | Observed behaviour | Next investigation step
Presence after eligible trigger | Required vendor activity appears | Check the request/event and relevant storage evidence.
Presence after eligible trigger | Expected vendor activity is missing | Check trigger, state, detector, timing, and page coverage.
Absence in disallowed state | No target activity detected | Confirm detector and observation window using a positive control.
Absence in disallowed state | Unexpected target activity appears | Reproduce from clean state and trace the implementation initiator.
Learning point
“Firing” means observed activity in the defined test context. Requests, scripts, and storage remain separate evidence.
Notes: Use synthetic cases for the exercise. Before logging a potential defect, check whether the expectation is approved and the trigger occurred. A script download, an event request, and a cookie write are distinct observations. Missing detection can reflect a narrow signature or short observation window. Unexpected activity can reflect stale state or an incorrect action. State the symptom and reproduction evidence before proposing a cause.

## Slide 26
Day 4 / Audit Validation & Reporting
Mid-session consent changes and storage validation
Sky Cookie Remediation
26
Capture baseline
01
Record current state, requests, and existing storage.
Change preference
02
Save the new category/vendor choice and time.
Repeat trigger
03
Verify state, then repeat the same eligible event.
Compare evidence
04
Separate new activity, new writes, and retained data.
Practical focus
The learner tests state changes within a session and uses a fresh-session control to explain differences.
Notes: Use a generic preference-change walkthrough, such as accepting then disabling an optional category. Record the time of the change and the effective state. Check new requests and storage writes after the change. Existing storage may remain, so report persistence separately. Any expected deletion or other handling must come from the approved specification. Repeat the scenario in a fresh session to identify inherited state. Do not assume changing a preference retroactively removes all data.

## Slide 27
Day 4 / Audit Validation & Reporting
Timing, delayed execution, and defect analysis
Sky Cookie Remediation
27
Potential test limitations
Tag needs a click, scroll, video, or route change
CMP state update completes after the action
Execution occurs beyond the capture window
Network failure, browser restriction, or detector mismatch
Focused troubleshooting
Reproduce the exact URL, state, and trigger
Review request timing and action completion
Adjust the justified wait and rerun a small test
Separate implementation issues from audit setup issues
Practical focus
Document the observation window and uncertainty before treating a missing or late request as a defect.
Notes: Demonstrate one delayed training event. Compare the event time to the action and observation window. Choose an event-aware wait or a justified capture interval rather than assuming an arbitrary delay proves correctness. Check state persistence, rule application, and the detection signature. Classify a reproducible implementation symptom, a configuration issue, or an evidence gap. Route possible compliance implications to the relevant policy owner.
Trainer references (general technical guidance, accessed 9 October 2026):
https://help.observepoint.com/en/articles/9121500-troubleshoot-issues-in-audits

## Slide 28
Day 4 / Audit Validation & Reporting
Evidence, defect tracking, and remediation reporting
Sky Cookie Remediation
28
Activity | Minimum record | Responsibility
Evidence collection | URL/environment, consent state, event, timing, audit/run ID, and redacted evidence | Analyst captures reproducible observations.
Issue documentation | Expected versus observed, reproduction steps, impact, owner, and uncertainty | Analyst logs and routes the issue.
Remediation validation | Same affected scenario plus relevant consent and page regression checks | Technical owner changes. Analyst retests.
Status reporting | Coverage, confirmed issues, open questions, retest state, and next actions | Lead reviews priority, ownership, and closure.
Learning point
Closure needs repeatable validation against the approved expectation and an updated issue/inventory record.
Notes: Show a blank issue template or a synthetic record. Keep the cause as a hypothesis until confirmed. Agree impact and priority with the lead. Track owner, next action, target date, and status. The retest must use the relevant changed environment and a documented configuration. Include evidence of the affected test and related consent regression checks. Prepare a concise findings/status report without overstating coverage or policy conclusions.

## Slide 29
Day 4 / Audit Validation & Reporting
Day 4 practical session and learning check
Sky Cookie Remediation
29
Planned session | Minutes
Audit validity and report analysis | 45
Consent, vendor, and storage validation | 60
Timing and defect investigation | 60
Evidence, reporting, and remediation retest | 45
Review and recap | 30
Walkthrough and learner output
Review a training audit, investigate unexpected/missing activity and timing, collect reproducible evidence, prepare a sample defect, and explain the retest.
Learning check
Prepare an issue record and status summary that link expected behaviour, evidence, owner, and retest steps.
Expected outcome
Understand how to analyse audit results, identify issues, document findings, and support remediation activities.
Notes: Suggested allocation: four training hours on this working day. Adjust session durations within the five-day plan as needed.
Learner reviews a training report and checks validity first. Use synthetic unexpected and missing activity cases. Include a consent preference change and a delayed event. Learner writes one sample defect with redacted evidence, a proposed owner, and retest instructions. Review how the findings become a clear status report, then confirm that the learner can distinguish a tool configuration issue from an implementation symptom.

## Slide 30
Day 5 / Practical KT & Handover
End-to-end practical vendor validation
Sky Cookie Remediation
30
Investigate vendor
01
Purpose, method, official guidance, and storage comparison.
Build and run audit
02
URLs, consent actions, detector, rules, and pilot.
Validate results
03
Run validity, presence/absence, storage, and timing.
Document and hand over
04
Inventory, issue record, status, and follow-ups.
Practical focus
The new joiner repeats the complete routine workflow using one approved training example.
Notes: Trainer completes a short end-to-end walkthrough, then the learner follows the same steps with less support. Provide an approved page/event, generic vendor record, and agreed expectations. The exercise should include a permitted presence case and a disallowed absence case. Use a synthetic discrepancy if the valid audit has no issue. The learner explains what browser evidence proves and where owner input is still required.

## Slide 31
Day 5 / Practical KT & Handover
Routine responsibilities and common troubleshooting
Sky Cookie Remediation
31
Routine responsibility | Common difficulty | Useful next step
Maintain vendor inventory | Identity or purpose remains unclear | Corroborate documentation and ask the implementation owner.
Maintain audit scenarios | Consent state differs from the scenario | Reset baseline and verify the action and saved state.
Review rules and results | Missing tag, Not Applied, or ambiguous match | Check scope, trigger, timing, and detector controls.
Report and support remediation | Issue lacks evidence or retest context | Complete reproduction details and repeat affected checks.
Learning point
Agree the recurring review cadence, reporting template, and escalation contacts during handover.
Notes: Cover daily or scheduled run review, changes to URL lists and vendor records, configuration/rule changes, evidence retention, issue follow-up, and post-change retesting. Confirm the actual cadence with the lead. Explain how changes to a shared rule affect assigned audits and journeys. Keep a record of the configuration, rule intent, and verification result.

## Slide 32
Day 5 / Practical KT & Handover
Practical exercise and reverse KT
Sky Cookie Remediation
32
Learner demonstration
Explain the approved scenario expectations
Trace vendor scripts, requests, and storage
Configure a pilot and presence/absence checks
Interpret results and update the records
Trainer assessment
Can the steps be reproduced independently?
Does the evidence support the explanation?
Are gaps and escalation needs clear?
Can the learner explain the workflow in reverse KT?
Practical focus
Use the workbook Remarks field to record support needed and agreed follow-up actions.
Notes: Ask the learner to explain the workflow in their own words, demonstrate a request investigation, explain a consent-dependent comparison, and justify the rule design. Observe rather than complete each step for them. The exercise succeeds when the learner can perform the routine sequence, distinguish evidence from inference, and know when to escalate. Record incomplete demonstrations as follow-up needs.

## Slide 33
Day 5 / Practical KT & Handover
Day 5 practical session and learning check
Sky Cookie Remediation
33
Planned session | Minutes
End-to-end trainer walkthrough | 30
Vendor investigation and documentation exercise | 60
ObservePoint execution and validation exercise | 60
Reverse KT and troubleshooting | 60
Q&A and handover | 30
Walkthrough and learner output
New joiner performs an end-to-end training exercise, presents reverse KT, updates the vendor inventory and issue record, and completes Q&A and handover.
Learning check
Demonstrate routine investigation and audit validation, explain limitations, and identify when to escalate.
Expected outcome
Gain the practical understanding needed to independently perform routine vendor investigation and ObservePoint audit validation activities.
Notes: Suggested allocation: four training hours on this working day. Adjust session durations within the five-day plan as needed.
Suggested allocation totals four hours, excluding breaks. Finish the end-to-end exercise and reverse KT during Day 5. Use Q&A to resolve remaining uncertainties. Review access, approved scope, templates, training references, team contacts, audit ownership, reporting cadence, and remaining actions. Record the handover decision and any support needed in workbook remarks.

## Slide 34
Knowledge Transfer
Handover responsibilities and expected KT outcomes
Sky Cookie Remediation
34
Independent routine activities
Investigate and document a vendor
Compare documentation with browser storage
Configure and validate routine ObservePoint checks
Document issues and support remediation retests
Handover confirmation
Access, scope, and consent expectations understood
Inventory and reporting templates located
Audit/rule ownership and contacts confirmed
Reverse KT reviewed and follow-ups assigned
KT completion
Trainer reviews demonstrated ability and records the handover outcome after five working days.
Notes: Close by revisiting the objective: routine vendor investigation and ObservePoint audit validation. Confirm the learner can explain consent expectations, gather appropriate evidence, review valid results, maintain documentation, and support remediation. Confirm where exceptions and policy questions go. Update daily status only after the planned coverage and learning check. Record any unresolved handover actions and their owners.